**Project Build Plan: Serverless E-Commerce Catalog (.NET 8 + React 18 + Supabase)** Done

This plan is divided into prompt stages you can copy-paste directly into an AI tool (like Grok, Claude, or ChatGPT) to generate detailed step-by-step instructions for each part. Each stage builds on the previous one, taking you from zero to a fully deployed, production-grade app in 4–6 weeks.

Use this format for each AI prompt: "Act as a senior .NET + React + Supabase architect. Give me a detailed, step-by-step guide for [STAGE DESCRIPTION]. Assume I have Visual Studio Code, .NET 8 SDK, Node 18+, a Supabase free account, and GitHub. Include exact commands, code snippets, and best practices for security and performance. Make it enterprise-grade with clean architecture."

**Stage 1: Project Setup & Architecture Design (Week 1, Day 1–2)** Done

Prompt to Copy-Paste: "Act as a senior .NET + React + Supabase architect. Give me a detailed, step-by-step guide for setting up a new GitHub repository for a serverless e-commerce catalog project using .NET 8 Azure Functions (isolated), React 18 with TypeScript, and Supabase services like Postgres DB, Auth, and Storage. Include repository structure, initial commits, and drawing high-level architecture diagrams (C4 model: context, container, components) using Excalidraw or Draw.io. Assume I have Visual Studio Code, .NET 8 SDK, Node 18+, a Supabase free account, and GitHub. Include exact commands, code snippets, and best practices for security and performance. Make it enterprise-grade with clean architecture."

**Stage 2: Backend Foundations – Azure Functions & Dependency Injection (Week 1, Day 3–5)** Done

Prompt to Copy-Paste: "Act as a senior .NET + React + Supabase architect. Give me a detailed, step-by-step guide for building the backend foundations of a serverless e-commerce catalog using .NET 8 Azure Functions in isolated worker mode. Set up dependency injection, clean architecture layers (Models, Services, Functions), and basic HTTP triggers for health check. Include Program.cs configuration and unit test setup. Assume I have Visual Studio Code, .NET 8 SDK, Node 18+, a Supabase free account, and GitHub. Include exact commands, code snippets, and best practices for security and performance. Make it enterprise-grade with clean architecture."

**Stage 3: Database Integration – Supabase Postgres Setup & Models (Week 1, Day 6–7)** Done

Prompt to Copy-Paste: "Act as a senior .NET + React + Supabase architect. Give me a detailed, step-by-step guide for integrating Supabase Postgres into my .NET 8 Azure Functions backend for an e-commerce catalog. Create tables for Products and Categories, set up a repository pattern with relationships, and implement basic CRUD operations in services. Use the Supabase C# client with dependency injection. Include Supabase dashboard setup for free project. Assume I have Visual Studio Code, .NET 8 SDK, Node 18+, a Supabase free account, and GitHub. Include exact commands, code snippets, and best practices for security and performance. Make it enterprise-grade with clean architecture."

**Stage 4: Authentication – Supabase Auth with Microsoft Entra ID Integration (Week 2, Day 1–3)**

Prompt to Copy-Paste: "Act as a senior .NET + React + Supabase architect. Give me a detailed, step-by-step guide for adding Supabase authentication with Microsoft Entra ID (Azure AD) OAuth to my .NET 8 Azure Functions backend (isolated mode) for an e-commerce catalog. Include OAuth provider setup in Supabase dashboard and Azure, JWT handling in Functions, and protecting HTTP triggers. Handle roles (Admin/Viewer) using Row Level Security (RLS) in Postgres. Assume I have Visual Studio Code, .NET 8 SDK, Node 18+, a Supabase free account, and GitHub. Include exact commands, code snippets, and best practices for security and performance. Make it enterprise-grade with clean architecture."

**Stage 5: Backend APIs – Full CRUD Endpoints (Week 2, Day 4–7)**

Prompt to Copy-Paste: "Act as a senior .NET + React + Supabase architect. Give me a detailed, step-by-step guide for implementing full CRUD APIs (GET, POST, PUT, DELETE) for Products and Categories in my .NET 8 Azure Functions backend, integrated with Supabase Postgres and secured by Supabase Auth + RLS. Use async/await, input validation, and error handling. Add OpenAPI/Swagger support. Assume I have Visual Studio Code, .NET 8 SDK, Node 18+, a Supabase free account, and GitHub. Include exact commands, code snippets, and best practices for security and performance. Make it enterprise-grade with clean architecture."

**Stage 6: Frontend Setup – React with Vite, TypeScript, & UI Libraries (Week 3, Day 1–2)**

Prompt to Copy-Paste: "Act as a senior .NET + React + Supabase architect. Give me a detailed, step-by-step guide for setting up the frontend of an e-commerce catalog using React 18, Vite, TypeScript, TanStack Query (React Query), Tailwind CSS, and ShadCN UI. Include folder structure, routing with React Router, and basic pages for login and dashboard. Assume I have Visual Studio Code, .NET 8 SDK, Node 18+, a Supabase free account, and GitHub. Include exact commands, code snippets, and best practices for security and performance. Make it enterprise-grade with clean architecture."

**Stage 7: Frontend Auth & API Integration (Week 3, Day 3–5)**

Prompt to Copy-Paste: "Act as a senior .NET + React + Supabase architect. Give me a detailed, step-by-step guide for integrating Supabase authentication (with Microsoft Entra ID) in my React 18 frontend using @supabase/supabase-js library, and connecting to the .NET Azure Functions backend APIs with TanStack Query for data fetching. Implement protected routes and token handling. Assume I have Visual Studio Code, .NET 8 SDK, Node 18+, a Supabase free account, and GitHub. Include exact commands, code snippets, and best practices for security and performance. Make it enterprise-grade with clean architecture."

**Stage 8: Frontend Features – Product & Category UI (Week 3, Day 6–7)**

Prompt to Copy-Paste: "Act as a senior .NET + React + Supabase architect. Give me a detailed, step-by-step guide for building the main UI features in my React 18 frontend for an e-commerce catalog: product list with search, add/edit/delete forms, optimistic updates, loading skeletons, and toast notifications. Use TanStack Query mutations and Tailwind/ShadCN for styling. Assume I have Visual Studio Code, .NET 8 SDK, Node 18+, a Supabase free account, and GitHub. Include exact commands, code snippets, and best practices for security and performance. Make it enterprise-grade with clean architecture."

**Stage 9: CI/CD Pipeline – GitHub Actions to Azure & Supabase (Week 4, Day 1–3)**

Prompt to Copy-Paste: "Act as a senior .NET + React + Supabase architect. Give me a detailed, step-by-step guide for setting up CI/CD with GitHub Actions to deploy my .NET 8 Azure Functions backend to Azure Functions (consumption plan) and React frontend to Azure Static Web Apps. Include database migrations to Supabase and secrets for credentials. Assume I have Visual Studio Code, .NET 8 SDK, Node 18+, a Supabase free account, and GitHub. Include exact commands, code snippets, and best practices for security and performance. Make it enterprise-grade with clean architecture."

**Stage 10: Monitoring & Polish – Supabase Observability & Extras (Week 4, Day 4–5)**

Prompt to Copy-Paste: "Act as a senior .NET + React + Supabase architect. Give me a detailed, step-by-step guide for adding monitoring to my .NET 8 Azure Functions backend using Azure Application Insights for custom telemetry, and Supabase dashboard metrics/logs for database. Also include rate limiting, CORS configuration, and optional Supabase Storage for product images. Assume I have Visual Studio Code, .NET 8 SDK, Node 18+, a Supabase free account, and GitHub. Include exact commands, code snippets, and best practices for security and performance. Make it enterprise-grade with clean architecture."

**Stage 11: Final Deployment & Documentation (Week 4, Day 6–7)**

Prompt to Copy-Paste: "Act as a senior .NET + React + Supabase architect. Give me a detailed, step-by-step guide for final deployment of my full-stack e-commerce catalog to Azure (Functions + Static Web Apps) and Supabase, testing end-to-end, and creating a professional GitHub README with architecture diagrams, live demo URL, and setup instructions. Include bonus features like Supabase Storage for images if time allows. Assume I have Visual Studio Code, .NET 8 SDK, Node 18+, a Supabase free account, and GitHub. Include exact commands, code snippets, and best practices for security and performance. Make it enterprise-grade with clean architecture."

**Tips for Success**

* Work 1–2 hours/day after your job.

* Commit to GitHub daily for a strong history.

* After each stage, test locally and push.

* Total time: 4–6 weeks if consistent.

* Once done, add to LinkedIn/resume and apply — this will land you interviews fast.

Copy-paste these prompts one by one into your AI tool, and build stage-by-stage. If you hit issues, ask for tweaks!